PII-001

AI-Powered Placement Intelligence & Interview Platform

Resume intelligence, job-fit analysis, grounded interview preparation, and candidate analytics

PROJECT MASTER DOSSIER

Industrial-style blueprint for planning, building, evaluating, deploying, and maintaining the project.

Version 1.0  |  Baseline date: 15 August 2026  |  Status: Planning Baseline

# Document Control

| Field | Value |
| --- | --- |
| Document | Project Master Dossier |
| Project Code | PII-001 |
| Version | 1.0 - Planning Baseline |
| Date | 15 August 2026 |
| Owner | Project Lead / Student Developer |
| Lifecycle | Plan -> Build -> Validate -> Deploy -> Review |
| Primary Audience | Developer, mentor, recruiter/interviewer, future collaborator |
| Confidentiality | Personal portfolio project; do not commit secrets or private user data |

Planning assumption: The schedules in this dossier assume one student developer working consistently alongside academic commitments. Dates are target dates and should be re-baselined after feasibility and data-access spikes.

## How to Use This Dossier

This dossier is the single source of truth for the project. Chapter 1 establishes why the project exists; Chapter 2 defines what must be built; Chapter 3 defines how it will be built; Chapter 4 defines when it will be built; Chapter 5 defines the data foundation; Chapter 6 defines how the analytical or AI claims will be tested; Chapter 7 defines how the finished system is operated and reproduced.

# Table of Contents

01. Chapter 1 - Project Charter

02. Chapter 2 - Product Requirements Document (PRD)

03. Chapter 3 - Architecture & Technical Design

04. Chapter 4 - Timeline & Execution Plan

05. Chapter 5 - Data Plan

06. Chapter 6 - Experiment & Evaluation Plan

07. Chapter 7 - Engineering & Project Documentation

08. Appendix A - Glossary

09. Appendix B - References / Data Sources

# Chapter 1 - Project Charter

## 1.1 Executive Summary

A production-oriented career intelligence platform that transforms unstructured resumes and job descriptions into normalized skills, evidence-backed fit analysis, actionable gaps, company/role intelligence, and an adaptive interview workflow. The project is designed as an applied NLP/IR/GenAI system rather than a thin LLM wrapper.

## 1.2 Problem Statement

Students spend substantial time manually comparing resumes against job descriptions, researching companies, identifying missing skills, and preparing for role-specific interviews. Existing workflows are fragmented: a resume editor, job portal, search engine, chatbot, and mock interview tool rarely share a common evidence model. The system aims to create one auditable pipeline from candidate evidence and job requirements to recommendations and interview evaluation.

## 1.3 Vision

Build a trustworthy candidate intelligence layer in which every recommendation is traceable to resume evidence, job requirements, retrieved company information, or an explicitly stated inference.

## 1.4 Objectives

Normalize resumes and job descriptions into a common skill/competency taxonomy.

Compute transparent candidate-role fit scores with evidence and gap explanations.

Use retrieval-augmented generation for company/role interview preparation with citations to source material.

Generate and evaluate role-specific mock interviews while separating deterministic scoring from LLM-generated feedback.

Expose the system through a usable web application and documented APIs.

Measure retrieval, extraction, ranking, answer quality, latency, and cost rather than relying on subjective demos.

## 1.5 Target Users and Stakeholders

| Stakeholder / User | Need | Value |
| --- | --- | --- |
| Student / candidate | Understand fit, gaps, preparation priorities | Personalized readiness and interview preparation |
| Placement cell / mentor | Review candidate readiness and common gaps | Aggregate cohort insights |
| Recruiter-style evaluator | See explainable candidate-job alignment | Structured evidence rather than generic text |
| Project maintainer | Operate and improve the system | Reproducible pipelines and observability |

## 1.6 Scope

In scope:

PDF/text resume ingestion and normalization.

Job-description ingestion from permitted public sources or user-provided files.

Skill taxonomy and synonym normalization.

Hybrid retrieval and ranking for role/company intelligence.

Fit scoring and skill-gap analysis.

Interview-question generation and structured evaluation.

Candidate analytics dashboard.

API, persistence, authentication boundary, logging, evaluation and deployment.

Out of scope for the initial release:

Guaranteed job placement or hiring decisions.

Background checks or identity verification.

Automated application submission to job portals.

Unauthorized scraping or bypassing access controls.

High-stakes psychological or personality diagnosis.

Fully autonomous career decisions without user review.

## 1.7 Success Criteria and KPIs

| Metric | Target / direction | Why it matters |
| --- | --- | --- |
| Skill extraction F1 | >= 0.85 on a manually annotated benchmark, after feasibility | Demonstrates useful NLP extraction |
| Retrieval Recall@K | Target set during feasibility; baseline and improved method reported | Shows evidence can be found reliably |
| Ranking quality | NDCG/MRR reported against labeled relevance set | Validates fit ranking rather than relying on prose |
| RAG groundedness | Set a labeled evaluation threshold before V1 | Reduces unsupported claims |
| P95 API latency | Target by endpoint; publish observed values | Makes the system operationally credible |
| Cost per analysis | Track tokens, vector/search usage, and compute | Shows production cost awareness |

## 1.8 Assumptions and Constraints

Solo developer; target development is iterative and staged.

User-provided resumes are treated as sensitive personal data.

Public career pages and licensed/open datasets are used only where permitted by terms.

LLM providers can change; the core application must remain provider-agnostic.

Evaluation datasets will require manual labeling of a small gold set.

## 1.9 Major Risks

| Risk | Likelihood | Impact | Mitigation / trigger |
| --- | --- | --- | --- |
| LLM hallucination / unsupported advice | High | High | Citation-first RAG; groundedness tests; refusal behavior; human review |
| Job-site access changes | Medium | High | Use modular connectors; prioritize user-provided and permitted public sources |
| Skill taxonomy ambiguity | Medium | High | Version taxonomy; maintain aliases and annotation guide |
| Resume privacy exposure | Medium | High | PII minimization; encryption; access controls; no secrets in repo |
| Evaluation subjectivity | High | Medium | Define gold labels; separate automated and human evaluation |

## 1.10 Definition of Success

The project is successful when a new user can provide a resume and a target role, receive a traceable fit and skill-gap report, conduct a role-specific interview session, and inspect objective evaluation evidence through a deployed interface. Advanced features only count when they improve measured quality or user value.

## 1.11 Governance and Decision Rights

Product scope is frozen at each release gate. Architecture and data decisions are recorded as ADRs. Changes to model providers, data sources, or evaluation methodology require a short decision note and version bump. Any feature involving personal data must include a privacy review before release.

# Chapter 2 - Product Requirements Document (PRD)

## 2.1 Product Overview

A web platform composed of a candidate workspace, ingestion pipeline, skill intelligence layer, retrieval/ranking layer, interview engine, analytics layer, and APIs. The product separates deterministic data transformations and scoring from generative explanation so that the system can be evaluated at component level.

## 2.2 Personas

| Persona | Goals | Pain points | Primary workflows |
| --- | --- | --- | --- |
| Candidate | Know where they fit and what to improve | Generic job descriptions; scattered prep resources | Upload resume -> target role -> analyze -> practice -> review |
| Mentor / placement cell | Spot common readiness gaps | Manual resume review at scale | Review cohort dashboards and flagged gaps |
| Project evaluator | Assess technical credibility | Hard to verify claims in demos | Inspect metrics, traces, architecture and reproducibility |

## 2.3 Core User Journeys

### Journey A - Resume to Fit Analysis

1. Upload resume -> 2. Parse text and sections -> 3. Extract normalized skills -> 4. Select or ingest target JD -> 5. Retrieve evidence -> 6. Compute match/gap score -> 7. Produce report with evidence and uncertainty.

### Journey B - Company/Role Preparation

1. Select company/role -> 2. Retrieve approved sources -> 3. Build evidence context -> 4. Generate question set -> 5. User answers -> 6. Evaluate against rubric -> 7. Show feedback and next-practice priorities.

## 2.4 Functional Requirements

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-01 | Accept PDF/text resume and return structured extraction. | P0 | Supported test files parse; errors are explicit. |
| FR-02 | Normalize skills to taxonomy IDs with aliases and confidence. | P0 | Gold-set F1 threshold met; unknown terms retained. |
| FR-03 | Ingest permitted JD/company sources and preserve source metadata. | P0 | Each retrieved item has source URL/title/date metadata. |
| FR-04 | Generate explainable candidate-role fit and skill-gap analysis. | P0 | Scores trace to features/evidence and are reproducible. |
| FR-05 | Hybrid retrieve evidence using lexical + semantic retrieval. | P1 | Recall benchmark reported and regression-tested. |
| FR-06 | Generate role-specific interview questions. | P1 | Questions meet schema, role coverage and duplication checks. |
| FR-07 | Evaluate answers using a rubric plus structured LLM assistance. | P1 | Outputs are JSON-validated and rubric-aligned. |
| FR-08 | Display candidate progress and recurring gaps. | P1 | Dashboard loads from persisted evaluation records. |

## 2.5 Non-Functional Requirements

| Category | Requirement | Target / acceptance |
| --- | --- | --- |
| Security | Encrypt secrets; isolate PII; least-privilege service access. | No API key in repo; access tests pass. |
| Performance | Cache parsing, retrieval, and repeated company content. | P95 target defined per endpoint after profiling. |
| Reliability | Graceful failures for parsing, retrieval, provider outages. | User receives actionable error state, not silent failure. |
| Maintainability | Provider abstraction, modular connectors, typed schemas. | Core modules independently testable. |
| Observability | Structured logs and request/model traces. | Failures traceable to component and version. |

## 2.6 MVP / V1 / V2 Scope

| Release | Purpose | Included capabilities | Exit criteria |
| --- | --- | --- | --- |
| MVP | Prove core candidate-role intelligence | Resume parser, skill taxonomy, JD match, gap report | Gold-set extraction + matching evaluation passed |
| V1 | Usable interview intelligence product | RAG, company/role prep, question generation, dashboard, API | End-to-end user journey passes; evaluation baseline beaten |
| V2 | Adaptive and scalable intelligence | Interview adaptation, advanced ranking, cohort analytics, monitoring | Measured benefit over V1; operational checks pass |

## 2.7 Business Rules and Edge Cases

A match score is a decision-support signal, not a hiring decision.

Unknown skills are kept rather than silently mapped to the nearest taxonomy item.

Generated claims about companies/roles must either carry source evidence or be explicitly labeled as inference.

User PII is minimized in logs and should not be sent to external services unless required and consented.

Failed retrieval must degrade to a transparent response rather than inventing context.

## 2.8 Acceptance and Release Criteria

P0 requirements complete and acceptance-tested.

Evaluation report attached with baseline and final results.

No known critical security issue.

Deployment instructions reproduce the release.

Known limitations are documented.

Versioned release artifact and changelog published.

# Chapter 3 - Architecture & Technical Design

## 3.1 Architectural Principles

Separate deterministic processing, retrieval, scoring, and generation.

Prefer evidence and measurable evaluation over model size.

Provider-agnostic interfaces for LLM and embedding services.

Version everything that can change model behavior: prompts, taxonomies, datasets, model IDs, code.

Design for failure: parsing errors, unavailable sources, model timeout, empty retrieval, and malformed outputs.

## 3.2 Proposed Technology Stack

| Layer | Primary choice | Alternatives / note | Reason |
| --- | --- | --- | --- |
| Frontend | Next.js + Tailwind | React alternative | Fast product UI and deployment-friendly |
| API | FastAPI | Flask | Typed Python APIs and OpenAPI |
| Primary DB | PostgreSQL | SQLite for local prototype | Relational data + production path |
| Vector retrieval | pgvector or dedicated vector DB | FAISS for local experiments | Keep retrieval reproducible and observable |
| NLP | spaCy + transformers as needed | Rule-based first pass | Strong structured extraction |
| LLM layer | Provider-agnostic gateway; OpenAI Responses API can be one adapter | Other hosted/open models | Avoid vendor lock-in |
| Experiment tracking | MLflow + structured JSON logs | Manual CSV/JSON for MVP | Reproducibility |
| Deployment | Docker + cloud service | Local container | Portable runtime |

## 3.3 High-Level Architecture

User/Web UI
   |
   v
API Gateway / FastAPI
   |
   +--> Auth / User Profile
   +--> Resume Ingestion --> Parser --> Skill Extractor --> Skill Taxonomy
   |                                      |
   |                                      v
   |                               Candidate Profile Store
   |
   +--> Job/Company Ingestion --> Source Registry --> Chunking/Metadata
   |                                            |
   |                                            v
   |                                     Hybrid Retrieval
   |                                      (lexical + vector)
   |                                            |
   +--> Fit / Gap Engine <----------------------+
   |
   +--> Interview Engine --> Question Generator --> Rubric Evaluator
   |
   +--> Analytics / Progress
   |
   +--> Observability / Audit Logs

PostgreSQL + pgvector (or replaceable vector store)
Object storage for raw files; cache for repeated retrieval/API work.

## 3.4 Component Responsibilities

| Component | Responsibility | Inputs | Outputs |
| --- | --- | --- | --- |
| Ingestion | Validate and parse user documents | PDF/text | Normalized document |
| Skill Intelligence | NER, synonym mapping, taxonomy versioning | Document text | Skill IDs + evidence spans |
| Source Registry | Store approved source metadata/content | URLs/files | Versioned source records |
| Retrieval | Lexical + semantic search and reranking | Query + corpus | Ranked evidence set |
| Fit Engine | Compute feature-based candidate-role alignment | Candidate + JD features | Score + gap reasons |
| Interview Engine | Generate and evaluate question/answer objects | Role + evidence + answer | Rubric scores + feedback |
| Analytics | Aggregate progress and recurring gaps | Evaluation records | Dashboard metrics |

## 3.5 Data Flow

Resume/JD -> raw object -> parser -> normalized text -> skill/entity extraction
Job/company sources -> source registry -> chunk + metadata -> lexical/vector indexes
Candidate + role -> feature vector -> deterministic fit score -> evidence-backed explanation
Role + approved context -> question generator -> user response -> rubric evaluator -> results store
Results store -> dashboard / progress / future recommendation model

## 3.6 Data Model / Storage

| Entity / store | Key data | Relationships / purpose |
| --- | --- | --- |
| users | id, role, consent flags | Root identity and authorization |
| resumes | id, user_id, raw_uri, parsed_text, version | Candidate documents |
| skills | skill_id, canonical_name, aliases, taxonomy_version | Normalized ontology |
| resume_skills | resume_id, skill_id, confidence, evidence_span | Resume-to-skill evidence |
| job_postings | job_id, company, title, raw_text, source_uri, version | Target roles |
| job_skills | job_id, skill_id, weight, evidence_span | Role requirements |
| matches | resume_id, job_id, score, model_version | Fit analysis |
| interviews | session_id, role_id, mode, version | Interview sessions |
| responses | session_id, question_id, answer, scores, evaluator_version | Evaluation records |
| source_documents | source_id, url, fetched_at, content_hash | Evidence provenance |

## 3.7 API / Interface Contract

| Endpoint / interface | Method | Purpose | Critical inputs/outputs |
| --- | --- | --- | --- |
| POST /resume/analyze | POST | Parse and structure a resume | PDF/text -> structured profile |
| POST /jobs/analyze | POST | Analyze a job description | JD -> normalized requirements |
| POST /match | POST | Compute candidate-role fit | resume_id + job_id -> score/gaps |
| POST /retrieve | POST | Retrieve role/company evidence | query + filters -> evidence |
| POST /interview/start | POST | Start interview session | role + difficulty -> session |
| POST /interview/evaluate | POST | Evaluate an answer | question + answer -> rubric scores |
| GET /health | GET | Service health | status -> dependencies |

## 3.8 Security, Privacy and Responsible AI

Encrypt data in transit and at rest where supported.

Store provider keys in secret manager/environment; rotate regularly.

Minimize PII in logs; use pseudonymous user IDs for analytics.

Validate uploads for type, size, and content; avoid arbitrary code execution paths.

Separate system prompts, retrieved content, and user content; treat retrieved text as untrusted input.

Require human review for any recommendation framed as a hiring decision.

## 3.9 Reliability, Observability and Scalability

Emit request IDs and model/version IDs for traceability.

Track latency, error rate, retrieval-empty rate, token/cost usage, and evaluator disagreement.

Cache immutable source documents by content hash.

Use asynchronous workers for expensive ingestion where appropriate.

Define provider fallback behavior before production use.

## 3.10 Technical Decisions and Trade-offs

| Decision | Options considered | Decision | Trade-off / consequence |
| --- | --- | --- | --- |
| LLM provider | Single vendor vs adapter layer | Adapter layer | More code, less lock-in and easier evaluation |
| Vector store | Dedicated vector DB vs Postgres | Postgres + pgvector first | Simpler operational model; migrate only if needed |
| Scoring | LLM-only vs deterministic + LLM explanation | Deterministic core + LLM layer | More reproducible and auditable |
| Taxonomy | Free-form terms vs normalized ontology | Versioned normalized taxonomy | Enables stable comparisons and analytics |

# Chapter 4 - Timeline & Execution Plan

## 4.1 Planning Baseline

Recommended target: 14 weeks from 17 August 2026 to 22 November 2026 for a solo developer. Re-baseline after Week 1 feasibility spikes. Do not begin V2 until MVP evaluation passes.

| Phase | Target dates | Goal | Deliverables | Exit criteria |
| --- | --- | --- | --- | --- |
| 0 - Feasibility | 17-23 Aug 2026 | Validate data, parsing, retrieval and LLM assumptions | Spikes, sample corpus, risk notes | Go/no-go for architecture |
| 1 - Requirements | 24-30 Aug | Freeze PRD + taxonomy v0 | PRD, taxonomy, acceptance tests | P0 requirements approved |
| 2 - Data foundation | 31 Aug-13 Sep | Ingestion + schema + benchmark | DB schema, parser, gold set | Sample corpus reproducible |
| 3 - MVP intelligence | 14-27 Sep | Skill extraction + matching | Fit engine, gap report | Benchmark thresholds met |
| 4 - Retrieval/RAG | 28 Sep-11 Oct | Evidence retrieval + grounding | Retriever, source registry, RAG | Retrieval/grounding evaluation passed |
| 5 - Interview engine | 12-25 Oct | Generation + rubric evaluation | Interview session, evaluator | Schema + quality tests pass |
| 6 - Product integration | 26 Oct-8 Nov | UI/API/analytics | Integrated app | End-to-end journey passes |
| 7 - Hardening | 9-15 Nov | Testing/security/monitoring | Test report, logging | No critical open issue |
| 8 - Release | 16-22 Nov | Deployment + documentation | v1.0 release, demo | Release checklist signed off |

## 4.2 Sprint / Workstream Structure

| Workstream | Cadence | Typical activities | Evidence of completion |
| --- | --- | --- | --- |
| Product | Weekly | Scope, stories, acceptance criteria | Updated backlog + closed stories |
| Data | 1-2x/week | Ingestion, cleaning, labeling, quality | Dataset version + data report |
| ML/AI | 1-2x/week | Experiments, evaluation, prompts | Experiment log + model/prompt version |
| Engineering | Continuous | APIs, UI, database, deployment | Merged PRs + passing CI |
| QA/Docs | Weekly | Tests, docs, limitations | Test evidence + updated docs |

## 4.3 Dependency Chain

Requirements -> data access -> gold-set labeling -> extraction -> retrieval -> fit engine -> interview engine -> integration -> deployment -> monitoring

## 4.4 Milestone Gates

| Gate | Question | Evidence | Decision |
| --- | --- | --- | --- |
| G0 | Is the core problem technically feasible? | Parser, sample corpus, API spike | Go / narrow / stop |
| G1 | Can P0 requirements be evaluated? | Acceptance tests + gold set | Proceed to build |
| G2 | Does MVP beat baseline? | Metric report | Expand / rework |
| G3 | Can full user journey run? | E2E test | Hardening |
| G4 | Is release safe and reproducible? | Security + deployment checklist | Release |

## 4.5 Weekly Operating Rhythm

Monday: review backlog and choose 3-5 highest-value tasks.

Mid-week: run experiments and update evidence.

Friday/Sunday: demo the increment, record metrics, update risks.

Every second week: retrospective and re-baselining.

## 4.6 Scope Control

Any new feature must specify value, dependency, estimated effort, risk, and what it displaces. New P0 work requires an explicit schedule re-baseline. Feature requests without acceptance criteria remain in the backlog.

# Chapter 5 - Data Plan

## 5.1 Data Objectives

Create a versioned, provenance-aware data foundation that supports reproducible resume/JD parsing, skill normalization, retrieval evaluation, fit modeling, and interview analytics without exposing sensitive candidate information.

## 5.2 Data Sources

| Source | Role | Access method | Key fields / variables | Risk / note |
| --- | --- | --- | --- | --- |
| User resumes | Primary candidate evidence | User upload; consented | text, sections, skills, experience | PII; retain minimally |
| Public / permitted job descriptions | Role requirements | User-provided or permitted public pages/APIs | title, skills, requirements, location | Terms/robots/licensing must be respected |
| Company/role documents | Interview context | Approved public sources / user-provided | policies, product/role text, metadata | Freshness and provenance |
| Gold annotations | Evaluation truth set | Manual annotation | skill spans, relevance, groundedness | Small but high quality |

## 5.3 Data Schema / Dictionary

| Field group | Example fields | Type | Quality rule |
| --- | --- | --- | --- |
| Candidate | resume_id, section, text, skill_id | String / categorical | Document parser must preserve section provenance |
| Role | job_id, skill_id, weight, evidence_span | String / numeric | Requirement evidence must map to source text |
| Retrieval | query_id, doc_id, rank, relevance | String / numeric | No duplicate docs; label relevance |
| Interview | question_id, answer, rubric dimensions | Mixed | Schema validation; no missing rubric dimensions |

## 5.4 Data Acquisition and Storage Pipeline

Approved input -> raw object store -> parsing -> validation -> normalized records -> feature tables -> indexes -> evaluation artifacts -> application stores

## 5.5 Data Quality Controls

| Check | Method | Threshold / rule | Action on failure |
| --- | --- | --- | --- |
| Schema | Typed validation | Required fields present; types valid | Reject / quarantine |
| PII | Regex + entity checks | No unnecessary PII in logs | Mask / drop |
| Source provenance | URL/content hash/version | Every external evidence item traceable | Exclude from trusted corpus |
| Annotation agreement | Double-label subset | Agreement threshold set during pilot | Resolve guideline ambiguity |
| Duplicate content | Hash similarity | Duplicate rate monitored | Deduplicate but retain provenance |

## 5.6 Preprocessing and Feature Engineering

Skill normalization: case, aliases, acronyms and concept IDs.

Requirement weighting: explicit required vs preferred skills, with configurable weights.

Evidence features: section, recency, frequency and source confidence.

Retrieval metadata: source type, timestamp, document version.

Interview features: skill coverage, question difficulty, rubric dimension and prior performance.

## 5.7 Data Splitting and Leakage Prevention

Use user- or document-level grouping so near-duplicate resumes or job descriptions cannot cross train/test. For time-sensitive company information, use temporal splits where possible. For interview evaluation, maintain a held-out question set to detect prompt/template overfitting.

## 5.8 Versioning, Licensing and Privacy

Use Git for code/config, DVC or equivalent for large evaluation corpora, and content hashes for external source documents.

Record dataset version, taxonomy version, embedding model, LLM model ID, prompt version and evaluation code version for every experiment.

Do not redistribute copyrighted job/company content unless the license permits it; store only what is necessary for the application.

Resume data should use retention limits and explicit deletion workflows.

## 5.9 Data Exit Criteria

Benchmark corpus versioned and documented.

Data dictionary published.

All external sources have provenance.

No critical schema/data-quality issue open.

Train/validation/test split logic is reproducible.

# Chapter 6 - Experiment & Evaluation Plan

## 6.1 Evaluation Philosophy

Treat every AI component as an experimental hypothesis. Establish a simple baseline first, isolate retrieval from generation, measure each component separately, and only accept added complexity when it improves quality, reliability, latency, or cost.

## 6.2 Questions and Hypotheses

| ID | Question / hypothesis | Independent variable | Metric / evidence | Decision rule |
| --- | --- | --- | --- | --- |
| H1 | Normalized skill extraction improves matching consistency vs keyword-only matching. | Extractor + taxonomy | F1, exact/partial match | Adopt if target gain is meaningful |
| H2 | Hybrid retrieval improves relevant evidence retrieval vs vector-only. | Retriever strategy | Recall@K, MRR/NDCG | Adopt if benchmark improves without unacceptable latency |
| H3 | Evidence-constrained prompts reduce unsupported claims. | Prompt/context strategy | Groundedness / citation accuracy | Adopt only if groundedness improves |
| H4 | Deterministic fit score plus LLM explanation is more stable than LLM-only scoring. | Scoring design | Correlation with labels, variance | Adopt if stability and agreement improve |
| H5 | Rubric-structured interview evaluation is more consistent than free-form feedback. | Evaluator format | Inter-rater agreement / rubric completeness | Adopt if consistency improves |

## 6.3 Baselines

| Area | Baseline | Purpose |
| --- | --- | --- |
| Skill extraction | Keyword dictionary + string matching | Reference point for NLP value |
| Retrieval | BM25 / lexical retrieval | Reference for semantic retrieval |
| Fit scoring | Weighted skill overlap | Transparent benchmark |
| Interview generation | Fixed template question bank | Reference for LLM value |

## 6.4 Candidate Methods

Compare keyword, embedding-only, and hybrid retrieval.

Compare deterministic scoring, pairwise ranking, and optionally learning-to-rank when enough labels exist.

Evaluate multiple prompt templates with frozen test sets; do not tune prompts on the held-out set.

Use structured JSON output and schema validation for evaluator responses.

Run an error taxonomy: parsing, extraction, retrieval, ranking, generation, evaluation.

## 6.5 Metrics

| Metric | Definition / use | Why it is appropriate |
| --- | --- | --- |
| Precision / Recall / F1 | Skill extraction and classification | Standard for labeled extraction quality |
| Recall@K / MRR / NDCG | Retrieval/ranking | Measures useful evidence ordering |
| Groundedness | RAG answer support | Checks citation/evidence alignment |
| Rubric agreement | Interview evaluation | Checks consistency |
| Latency / cost | System operations | Prevents high-quality but unusable solutions |

## 6.6 Experiment Tracking

Each experiment record must include run ID, dataset version, code commit, model/provider IDs, prompt version, feature set, hyperparameters, metrics, qualitative notes, failure cases, and final decision. MLflow may be used for experiments; lightweight JSON is acceptable for the MVP.

## 6.7 Error Analysis and Robustness

Test resumes with unusual formatting, tables, multi-column layouts and missing sections.

Test retrieval under ambiguous role names and synonym-heavy queries.

Measure behavior when no relevant source is found.

Perform prompt-injection tests against retrieved documents.

Test evaluator stability across paraphrased answers and repeated runs where the provider is nondeterministic.

## 6.8 Reproducibility Requirements

Pinned dependencies where practical.

Fixed evaluation corpus and frozen test set.

Versioned prompts/taxonomy/model IDs.

Seeded deterministic components where applicable.

Release artifacts and environment configuration documented.

# Chapter 7 - Engineering & Project Documentation

## 7.1 Repository Structure

placement-intelligence/
  apps/web/
  services/api/
  services/ingestion/
  services/retrieval/
  services/evaluation/
  packages/taxonomy/
  data/
    raw/ (gitignored)
    processed/
    evaluation/
  experiments/
  tests/
  docs/
  infra/
  .github/workflows/
  docker/
  README.md
  pyproject.toml
  docker-compose.yml

## 7.2 Local Setup

Clone the repository and create the pinned Python/Node environments.

Configure environment variables through a local secret file that is never committed.

Initialize PostgreSQL and vector extension or the chosen vector backend.

Load the versioned skill taxonomy and small evaluation corpus.

Run unit/integration tests before starting the API.

Start the frontend and backend through the documented local or Docker workflow.

## 7.3 Development Workflow

Use feature branches and pull requests even when working alone.

Require tests and documentation updates for changes to public interfaces or data schemas.

Keep experimental notebooks separate from production modules.

Record important technical choices as ADRs.

Tag releases and maintain a changelog.

## 7.4 Testing Strategy

| Layer | What to test | Evidence |
| --- | --- | --- |
| Unit | Parsing, taxonomy normalization, scoring, utility functions | Automated test suite |
| Data | Schema, nulls, duplicates, provenance | Data validation report |
| Integration | API -> DB -> retrieval -> model provider | Integration tests |
| E2E | Resume -> match -> interview -> report | Scripted user journey |
| Security | Upload validation, secrets, auth boundaries | Security checklist |
| AI quality | Held-out benchmark + error analysis | Evaluation report |

## 7.5 Deployment and Release

Git push -> CI lint/test -> build Docker images -> deploy API/UI -> run migration -> smoke test -> publish release -> monitor. Keep model/prompt/taxonomy versions attached to release metadata.

## 7.6 Monitoring and Maintenance

API uptime, latency and error rate.

Retrieval-empty and retrieval-failure rate.

LLM token/cost usage by feature.

Parser failure rate by document type.

Model/evaluator regression on a small canary set before promotion.

Data retention and deletion requests.

## 7.7 Troubleshooting

| Symptom | Likely causes | First checks | Escalation / fix |
| --- | --- | --- | --- |
| Resume parse failure | Unsupported PDF/layout | Inspect file type/text extraction | Fallback parser/manual text input |
| Poor retrieval | Bad chunks/embeddings/query | Check hit distribution + benchmark | Adjust chunking/retriever/reranker |
| Unsupported answer | Missing evidence / prompt issue | Inspect cited context | Return uncertainty/refuse; improve retrieval |
| Slow endpoint | Provider latency / large context | Trace request and token count | Cache, trim context, async job |

## 7.8 Definition of Done

P0 acceptance criteria are satisfied.

Tests and evaluation report pass.

No critical security finding remains.

Deployment is reproducible from a clean environment.

README and operational docs are updated.

Version, dataset, prompts and model IDs are recorded.

## 7.9 Post-Project Review

After release, conduct a structured review covering product value, data quality, model quality, engineering quality, schedule variance, technical debt, user feedback, and top three V2 changes. Preserve the review as a dated artifact.

# Appendix A - Glossary

| Term | Meaning |
| --- | --- |
| NDCG | Normalized Discounted Cumulative Gain; ranking quality metric. |
| RAG | Retrieval-Augmented Generation. |
| PII | Personally Identifiable Information. |
| NLP | Natural Language Processing. |
| ADR | Architecture Decision Record. |
| MRR | Mean Reciprocal Rank. |
| DVC | Data Version Control. |
| P0/P1/P2 | Priority classes used for release scope. |

# Appendix B - References / Data Sources

The following references were checked for current availability or current platform behavior when preparing this dossier. Project implementation must re-check source terms, access methods, versions, and licensing at the time of ingestion or deployment.

OpenAI API quickstart / Responses API: Open source

OpenAI vector store file API: Open source

OpenAI platform data controls: Open source